KINTAMPO SOUTH DISTRICT ASSEMBLY

ANNUAL ACTION PLAN (2026)

Prepared by DPCU, 2025

KINTAMPO SOUTH DISTRICT ASSEMBLY

ANNUAL ACTION PLAN (2026)

- Introduction

This report focuses on the Composite Program of Action (PoA) and District Annual Action Plan for the various programs and projects that will be implemented within the planned period of 2026 including the responsibilities of the institutions/units involved; within specific time frame.  Criteria for selecting the development plan, Source of funding, Composite Program of Action and Annual Action plans, Selection of implementing Agencies, Estimated Cost of Implementing Annual Plans and Justification for choice of Annual Action Plan and Location of projects

1.1 Criteria for selecting the Development Plan

The selection of projects for implementation within the four quarter of 2026 was based on agreed criteria notably:

- Completion of on-going projects

- Projects/programs which provide the necessary conditions and infrastructure for other direct productive activities to take off.

- Emergency programs/projects to quickly alleviate the suffering of the people.

- Programs/projects that will address cross- cutting issues such as gender, environment, HIV/AIDs, Social Protection, Local Economic Development, maternal health, vulnerable groups and other pro-poor interventions into the development process.

1.2 Source of Funding

Funds from the Central Government e.g., District Assembly Common Fund (DACF) and District Assembly Common Fund -Responsiveness Factor Grant (DACF-RFG) would form the main source of funding for the development plans. Efforts will also be made to source funds from NGOs and other donors in the District for plan implementation. The District Assembly’s Internally Generated Fund (IGF) is also expected to support some aspects of the plan to facilitate easy access to finances for implementation.

1.3 Composite Program of Action and Annual Action plans

The development programs, projects, cost and time frame for implementation as well as location and sources of funding are presented in the Program of Action (POA) and Annual Action Plans for implementation. In the plans, yearly estimated expenditures have been provided based on the National Medium Term Development Plan Framework (NMTDPF) 2026-2029.

Dimensional area of:

- Economic Development

- Social Development

- Environment, Infrastructure and Human Settlements

- Governance, Corruption and Public Accountability

- Implementation, Coordination Monitoring & Evaluation and Emergency Preparedness

1.4 Implementation Factors

The implementation of planned programs/projects within the four quarters will take into consideration administrative, social, climate, and geological factors.

Some of these include:

- Timely availability of funds and other inputs.

- Availability of personnel with the necessary technical skills and expertise

- The seasonal calendar of the activities of rural population, especially farmers

- The seasons and their effect on the roads

1.5 Selection of implementing Agencies

The various implementing departments/agencies, NGOs and other donors were chosen for the following reasons:

- Exiting and expected functions

- On-going and planned projects by the agency in question

- Technical resource availability

- Expertise in the relevant field of projects

1.6 Estimated Cost of Implementing Annual Plans

A summary of the programs areas, projects and activities as well as the cost and sources of funding are presented in program of Action and Annual Plans. The yearly estimated expenditures have also been provided according to the five (5) Dimensions. The total cost for implementing the Action Plan for the period 2025 is estimated at Fifty-Two Million, Three Hundred and  Twenty-One Thousand, Seven Hundred and Ninety-One Ghana Cedis, Eighty pesewas (GH¢ 52,321,791.80)

1.7 Justification for choice of Annual Action Plan and Location of projects

The specific location of projects was based on the following:

- Needy or deprived areas in terms of socio-economic infrastructure and services, accessibility and spatial/economic intention.

- Access to deprived areas where the production of agro-based raw material, food crops and export crops can be improved

- Emergencies such as disaster, disease outbreak, conflict etc.

- Area with the necessary threshold population.  Notwithstanding this, some deprived areas are supported.

- Communities with a proven capacity for self-help and local initiative

ANNUAL ACTION PLAN-2026

ECONOMIC DEVELOPMENT

| S/N | PROGRAMS | SUB-PROGRAMS | ACTIVITIES | LOCATION | OUTPUT INDICATORS | QUARTERLY TIME FRAME SCHEDULE |  |  |  | IMPLEMENTATION STATUS |  | INDICATIVE BUGDET |  |  | IMPLEMENTING AGENCIES |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | 1st | 2nd | 3rd | 4th | New | Old | GoG | IGF | D0NOR | Lead | Collaborate |  |
| 1 | Economic Development | Trade, Tourism and industrial development | Organize technological improvement in fashion design, batik tie & die, welding and fabrication for SMEs | District wide | No. of Business groups (SMEs) trained in technological improvement | × | × | × | × |  |  | 41,000.00 | 7,500 | 32,500.00 | BAC | CA |  |
| 2 |  | Trade, Tourism and industrial development | Organize Entrepreneurship skill training for SMEs | District wide | No. of SMEs trained in Entrepreneurship skills |  |  | × | × |  |  | 21,000.00 | 10,000 | 40,000.00 | BAC | CA |  |
| 3 |  | Trade, Tourism and industrial development | Organize technical skills and packaging training for women in agro processing | District wide | women trained in agro processing |  |  | × | × |  |  | 13,500 | 2,300 | 5,000.00 | BAC | CA/ Agric dpt |  |
| 4 | Economic Development | Trade, Tourism and industrial development | Organize NVTI proficiency Test for seamstress and beauticians | District wide | NVTI proficiency test organized for seamstress and beauticians |  |  | × | × |  |  | 12,000.00 | 3,500 |  | BAC | CA |  |
| 5 |  | Trade, Tourism and industrial development | Ensure sustainability and Maintenance of Krabonso Ginger factory | Krabonso | Ginger factory at Krabonso maintained and sustained | × | × | × | × |  |  | 35,000 | 15,000 |  | BAC | DPCU |  |
| 6 |  | Trade, Tourism and industrial development | Organize LED meetings and implementation of LED activities | District wide | LED activities implemented | × | × | × | × |  |  | 105,000 | 22,000 | 130,000.00 | BAC | DPCU |  |
| 7 |  | Trade, Tourism and industrial development | Completion of market complex and maintenance of market stores | District wide | No. of market stores constructed and maintained | × | × | × |  |  |  | 11,191,548.63 | 21,000 |  | DPCU | DA |  |
| 8 |  | Trade, Tourism and industrial development | Construction of 24 hour economy market | Jema | 24 hour economy market constructed | × | × | × | × |  |  | 4,200,000 | 45,000 |  | DPCU | DA |  |
| 9 |  | Trade, Tourism and industrial development | Identify and develop tourism potential sites and support to traditional festivals | District wide | Catalogue of tourism potentials developed | × | × | × | × |  |  | 28,000.00 | 15,000 | 10,000.00 | DA | DPCU |  |
| 10 |  | Agriculture | Strengthen of extension service delivery and monitoring exercises | District wide | Extension service strengthened | × | × | × | × |  |  | 42,000 | 16,000 | 20,000 | DoA | CA/ NGOs |  |
| 11 |  | Agriculture | Organize anti rabies campaign and vaccinate dogs and cats against rabies, goats and sheep against PPR | District wide | Anti-rabies campaign and vaccinate exercise organized for dogs, cats and sheep | × | × | × | × |  |  | 25,000.00 | 15,000 | 5,000.00 | DoA | CA/ NGOs |  |
| 12 |  | Agriculture | Implementation of government flagship programs and support to agricultural activities (Feed Ghana and others) | District wide | Government flagship programs implemented | × | × | × | × |  |  | 135,000.00 | 17,000. | 120,000 | DoA | DPCU |  |

ENVIRONMENT, INFRASTRUCTURE AND HUMAN SETTLEMENT

| S/N | PROGRAMS | SUB-PROGRAMS | ACTIVITIES | LOCATION | OUTPUT INDICATORS | QUARTERLY TIME FRAME SCHEDULE |  |  |  | IMPLEMENTATION STATUS |  | INDICATIVE BUGDET |  |  | IMPLEMENTING AGENCIES |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | 1st | 2nd | 3rd | 4th | New | Old | GoG | IGF | Donor | LEAD | COLLAB. |
|  | Infrastructure delivery and management | Infrastructure Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 13 |  | Infrastructure Development | Clearing and opening up of feeder roads and inner-city roads (35km) | District wide | Reports, contract document and 35km feeder road cleared and opened | × | × | × | × | √ |  | 387,564.00 | 12,000 |  | DFR/DUR | DA |
| 14 |  | Infrastructure Development | Reshaping and re-gravelling of 50 Km roads | District wide | 50 Km roads reshaped and re-graveled | × | × | × | × |  |  | 650,000 | 15,000 |  | DFR/DUR | DA |
| 15 |  | Road safety | Organize sensitization program for drivers on defensive driving skills | District wide | Organized sensitization program for drivers on defensive driving skills | × | × | × | × |  |  | 12,000 | 15,000 |  | CA | MTTD, GPRTU AND PROTOA |
| 16 |  | Road safety | Organize sensitization program on road signs and indicators | District wide | Organized sensitization program on road signs and indicators | × | × | × | × |  |  | 6,000 | 12,500 |  | CA | MTTD, GPRTU AND PROTOA |
| 17 |  | Infrastructure Development | Improve drainage system | District wide | Drainage system improved | × | × | × | × |  |  | 100,000.00 | 12,000 |  | DFR/ UBR | DA |
| 18 | Infrastructure delivery and management | Infrastructure Development | Payment of Retention on Development Projects | District wide | No. of Retention certificates paid | × | × | × | × |  |  | 450,000 | 95,000 |  | CA | Works Dep’t |
| 19 |  | Infrastructure Development | Extension of electricity to newly developed sites/areas and maintenance of street lights in major communities | District wide | Electricity extended to newly developed sites | × | × | × | × |  |  | 120,000.00 | 25,000 |  | CA | Works Dep’t/ VRA |
|  |  | Physical and Spatial Planning |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 20 |  | Physical and Spatial Planning | Completion of street naming and property Addressing II | District wide | Street naming and property Addressing II completed | × | × | × | × |  |  | 24,000.00 | 5,000.00 |  | CA | PPD |
| 21 |  | Physical and Spatial Planning | Monitoring and control of site Developments | District wide | No. of sites monitored and developed | × | × | × | × |  |  | 17, 000.00 | 8,000.00 |  | CA | PPD/ Works Dep’t |
| 22 |  | Physical and Spatial Planning | Ensure quick processing development applications for the issuance of building permits | District wide | Number of development application received and permit issued | × | × | × | × | √ |  | 10,000.00 | 7,000 |  | CA | PPD/ Works Dep’t/ EPA |
|  |  | Disaster Prevention and Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 23 |  | Disaster Prevention and Management | Provision of relief items for disaster victims | District wide | No. of Relief items provided to victims |  |  | × | × |  |  | 20,000.00 | 8,100.00 |  | CA | NADMO |
| 24 |  | Disaster Prevention and Management | Organize public sensitization on environmental degradation | District wide | Public sensitization on environmental degradation organized | × | × | × | × | √ |  | 20,000 | 5,000 |  | CA | NADMO/GNFS /EPA |
| 25 |  | Disaster Prevention and Management | Education on Bush fire and support climate change adaptation activities and tree planting exercise | District wide | No. of sensitization program on Bush Fire organized and No. of trees planted |  |  | × | × | √ |  | 25,000.00 | 10,000.00 |  | CA | NADMO/GNFS /Agric dep’t |
| 26 | Environment and sanitation management | Climate change intervention | Implementation and mmaintenance of Ghana Productive Safety Net projects 2 (GPSNP II) | Mansie,Ayorya, Chaara, Kokum, Sabule, Akruma, Bobrobo Kwabia, Weila,Ayorya Akora and Attakrom | GPSNP II project implemented and maintained | × | × | × | × |  | √ | 10,000 | 7,500 | 5,324,234.00 | DA | MLGD&RD/ GPSNP |

SOCIAL DEVELOPMENT

|  | PROGRAMS | SUB-PROGRAMS | ACTIVITIES | LOCATION | OUTPUT INDICATORS | QUARTERLY TIME FRAME SCHEDULE |  |  |  | IMPLEMENTATION STATUS |  | INDICATIVE BUGDET |  |  | IMPLEMENTING AGENCIES |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | 1st | 2nd | 3rd | 4th | New | Old | GoG | IGF | D0NOR | LEAD | COLLAB. |
| 27 | Social service delivery | Education | Completion of 1 No. 3-unit classroom blocks with ancillary facilities | Mo- Nkwanta, | 1No. 3-units classroom blocks completed |  | × | × | × |  |  | 45,000 |  |  | CA | Works dp’t |
| 28 |  | Education | Completion of 1 No. 3-unit classroom blocks with ancillary facilities | Bredi | 1No. 3-units classroom blocks completed | × | × | × | × |  | √ | 15,000 |  |  | CA | Works dp’t |
| 29 |  | Education | Completion of 1 No. 6-unit classroom blocks with ancillary facilities | Ayorya | 1No. 6-units classroom blocks completed | × | × |  |  |  | √ | 650,000 |  |  | CA | Works dp’t |
| 30 |  | Education | Completion of 1 No. 3-unit classroom blocks with ancillary facilities | Anokyekrom | 1No. 3-units classroom blocks completed | × | × |  |  |  | √ | 340,000 |  |  | CA | Works dp’t |
| 31 |  | Education | Completion of 1 No. KG block with ancillary facilities | Bosomkrom | 1No. KG blocks completed | × | × |  |  |  | √ | 210,000 |  |  | CA | Works dp’t |
| 32 |  | Education | Construction of 2 No. KG blocks with ancillary facilities | Selected communities | 2No. KG blocks constructed | × | × | × | × | - √ |  | 8,450,000 |  |  | CA | Works dp’t |
| 33 |  | Education | Construction of 2 No. 6-unit classroom blocks with ancillary facilities | Selected communities | 2No. 6-units classroom blocks constructed | × | × | × | × | - √ |  | 1,940,000 |  |  | CA | Works dp’t |
| 34 |  | Education | Construction of 2 No. 3-unit classroom blocks with ancillary facilities | Selected communities | 2No. 3-units classroom blocks constructed | × | × | × | × | - √ |  | 1,209,330 |  |  | CA | Works dp’t |
| 35 |  | Education | Renovation of classroom blocks | Selected schools | No. of classroom blocks renovated | × | × | × | × |  |  | 185,000.00 | 25,000.00 |  | CA | Works dp’t |
| 36 |  | Education | Provision of teaching and learning materials | Selected schools | No. of schools provided with teaching and learning materials | × | × | × | × |  |  | 75,000.00 | 30,000.00 |  | CA | DDE |
| 37 | Social service delivery Social service delivery | Education | Liaise with the District Education Directorate to organize Mock exams for WASSCE and BECE candidates | District wide | Mock exams for WASSCE, and BECE exams organized |  | × | × |  |  |  | 24,000.00 | 5,000.00 |  | CA | DDE |
| 38 |  | Education | Conduct regular visits and monitoring to Basic Schools | District wide | No. of Basic Schools visited and monitored | × | × | × | × |  |  | 18,000.00 | 5,000.00 |  | DDE |  |
| 39 |  | Education | Extension of School Feeding program to 10 Schools | Selected Schools in the District | 10 schools have been enrolled into school feeding Programme | × | × | × | × |  |  | 200,000.00 |  |  | CA | DDE |
| 40 |  | Education | Procure and distribute 1,500 dual desks, 1450 mono desks,KG round table with 8 set chairs and 140 teachers tables and chairs for schools | District wide | 150 dual desk 1,450 mono desks,KG round table with 8 set chairs and 140 teachers tables and chairs for schools were procured and supplied | × | × | × | × |  |  | 250,000.00 |  |  | CA | DDE |
| 41 | Social service delivery | Education | Construction of 1 No. teachers bungalow | Selected community | 1 No. teachers bungalow constructed | × | × | × | × |  |  | 823,000.00 |  |  | CA | Works dp’t |
| 42 |  | Education | Celebration of independence day and Support to education programs | District wide | Education program supported | × | × | × | × |  |  | 70,000.00 | 15,000.00 |  | CA | DDE |
| 43 |  | Health Delivery | Completion of 1no. CHPS compound with bedrooms | Weila | 1 No. CHPS compound with bedrooms completed | × | × |  |  |  |  | 10,500.00 |  |  | CA | Works dp’t |
| 44 |  | Health Delivery | Completion of 1no. CHPS compound with bedrooms | Hyireso | 1 No. CHPS compound with bedrooms completed | × | × |  |  |  |  | 624,000 |  |  | CA | Works dp’t |
| 45 |  | Health Delivery | Completion of 1no. CHPS compound with bedrooms | Attakrom | 1 No. CHPS compound with bedrooms completed | × | × |  |  |  |  | 630,000 |  |  | CA | Works dp’t |
| 46 |  | Health Delivery | Construction of 2no. CHPS compounds with bedrooms | Selected communities | 2 No. CHPS compound with bedrooms completed | × | × | × | × |  |  | 2,500,000 |  |  | CA | Works dp’t |
| 47 | Social service delivery | Health Delivery | Upgrading of health facilities | Selected facilities | Health facilities upgraded | × | × | × | × |  |  | 485,909.55 |  |  | CA | Works dp’t |
| 48 |  | Health Delivery | Organize HIV/ AIDS meetings and programs | District wide | Quarterly HIV/AIDS meetings and programs organized | × | × | × | × |  |  | 87,000.00 | 11,000.00 | 15,500.00 | CA | DHD |
| 49 |  | Health Delivery | Organize sensitization program on teenage pregnancy and family planning | District wide | Sensitization program organized on teenage pregnancy and family planning | × | × | × | × |  |  | 10,000.00 | 5,000.00 |  | CA | DHD/ DDE |
| 50 | Social service delivery Social service delivery | Health Delivery | Support to health related programs | District wide | Health programs supported | × | × | × | × |  |  | 35,000.00 | 5,000.00 |  | CA | DHD |
| 51 |  | Social development | Support PWDs and Social welfare programs | District wide | PWDs programs supported (reports) | × | × | × | × |  |  | 250,000.00 | 15,000.00 | 85,000.00 | CA | SW&CD |
| 52 |  | Social development | Sensitization programs on vulnerable s and implement child protection activities | District wide | Sensitization programs organized for vulnerable and child protection activities implemented | × | × | × | × |  |  | 25,000.00 | 10,000.00 |  | CA | SW&CD |
| 53 |  | Skills development | Identify and register people with disability and organize skills development training for them | District wide | No. of PWDs identified and trained with skills development | × | × | × | × |  |  | 38,000.00 | 5,000.00 |  | CA | SW&CD |
| 54 | Social service delivery | Social development | Conduct monitoring and supervision exercise on PWDs activities | District wide | No. of supervision and monitoring exercise conducted | × | × | × | × |  |  | 23,000.00 | 6,000.00 |  | CA | SW&CD |
| 55 |  | Social development | Resolve conflicts among victims of abuse and their families | District wide | No. of conflicts issues resolved | × | × | × | × |  |  | 12,500.00 | 3,800.00 | 17,000 | CA | SW&CD |
| 56 |  | Social development | Construction of shelter home | Jema | Shelter home constructed | × | × | × | × |  |  | 265,000.00 | 15,000.00 |  | CA | Works dp’t |
| 57 |  | Social development | Construction of 1no. Social centre | Jema | Social centre constructed | × | × | × | × |  |  | 570,000.00 |  |  | CA | Works dp’t |
| 58 | Social service delivery | Gender mainstreaming | Organize sensitization program on leadership qualities in local governance and women empowerment | District wide | Sensitized women on local governance and leadership qualities |  | × | × | × |  |  | 10,000.00 | 7,000.00 |  | CA | GDO |
| 59 |  | Gender mainstreaming | Organize sensitization program on the importance of educating a girl child and the negative effects of early child marriage | District wide | Organized sensitization program on importance of educating a girl child |  | × | × | × |  |  | 15,000.00 | 5,000.00 |  | CA | GDO |
|  |  | Water and Sanitation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 60 |  | Water | Completion of 2no mechanize borehole | Hyireso and Attakrom | 2 no borehole mechanized | × | × |  |  |  | √ | 180,000.00 |  |  | CA | Works dep’t |
| 61 |  | Water | Completion of 3 no. boreholes with hand pumps | Nyameasem,Akora and Oyokor | 3no. boreholes drilled with hand pumps. | × | × |  |  |  | √ | 125,000.00 |  |  | CA | Works dep’t |
| 62 |  | Water | Organize water quality testing, drill and construct 10 no. boreholes with hand pumps | Selected communities | Water quality tested and 10no. boreholes drilled with hand pumps. | × | × | × | × |  |  | 920,000.00 |  |  | CA | Works dep’t |
| 63 | Social service delivery | Water | Drill, construct and mechanize 5no. Boreholes. | Selected communities | 5no. boreholes drilled and mechanized | × | × | × | × |  |  | 782,000.00 |  |  | CA | Works dep’t |
| 64 |  | Water | Maintenance of Jema and Anyima water systems | Anyima and Jema | Anyima and Jema water systems maintained | × | × | × | × |  |  | 165,000.00 | 12,000.00 |  | CA | Works dep’t |
| 65 |  | Sanitation | Completion of 2no water closet toilet with mechanize borehole | Ampoma and Amoma | 1No.water closet toilet with mechanize borehole completed | × | × | × |  |  |  | 250,000.00 |  |  | CA | Works dep’t |
| 66 | Social service delivery | Sanitation | Review of DESSAP and implementation of CLTS activities | District wide | DESSAP reviewed and CLTS activities implemented | × | × | × | × |  |  | 87,000.00 | 17,000.00 |  | CA | DEHU |
| 67 |  |  | Evacuation of heaped refuse dumps, maintenance of final disposal site and dislodging of public and institutional latrine | Selected areas | Heaped refuse dumps evacuated,final disposal site maintained and public & institutional latrine dislodged | × | × | × | × |  |  | 87,000.00 | 17,000.00 |  | CA | Waste management companies |
| 68 |  | Sanitation | Renovation of slaughter house , construction of slabs and construction of 3no.toilet facilities | Jema, Jema SHS and selected community | Slaughter house renovated and slabs constructed | × | × | × | × |  |  | 603,453.6 | 23,000 |  | CA | Works dep’t |
| 69 |  | Sanitation | Organize capacity building training for WATSAN members, Supervise and monitoring of sanitary activities | District wide | sanitary activities supervised and monitored | × | × | × | × |  |  | 25,000.00 | 4,000.00 |  | CA | EHU |
| 70 |  | Sanitation | Organize medical screening exercise for food venders and nutrition oriented interventions | District wide | Screening exercise organized for food venders | × | × |  |  |  |  | 25,000.00 | 5,000.00 |  | CA | GHS |
| 71 | Social service delivery | Sanitation | Fumigation and Disinfection of residential & public places and institutions. | District wide | Fumigation and Disinfection exercise organized | × | × | × | × |  |  | 15,000.00 | 4,000.00 |  | CA | Waste mangement companies |
| 72 |  | Sanitation | Procurement of tools, equipment and detergent for clean up exercise | District wide | Tools, equipment and detergent procured | × | × | × | × |  |  | 75,000.00 | 15,000.00 |  | CA | EHU |

GOVERNANCE, CORRUPTION AND PUBLIC ACCOUNTABILITY

| S/N | PROGRAMMES | SUB-PROGRAMS | ACTIVITIES | LOCATION | OUTPUT INDICATORS | QUARTERLY TIME FRAME SCHEDULE |  |  |  | INDICATIVE BUGDET |  |  | IMPLEMENTING AGENCIES |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | 1ST | 2ND | 3RD | 4TH | GoG | IGF | Donor | LEAD | COLLAB. |
|  | Management and administration Management and administration Management and administration Management and administration Management and administration | General Administration |  |  |  |  |  |  |  |  |  |  |  |  |
| 73 |  | Administration | Internal management of the Assembly | Jema | Reports and Minutes | × | × | × | × | 180,000.00 | 385,000.00 | 87,000.00 | CA | dep’ts / units |
| 74 |  | Administration | National Day Celebrations | District wide | Reports | × | × | × | × | 223,000.00 | 15,000.00 |  | CA | dep’ts / units |
| 75 |  | Administration | Organize general assembly and statutory meetings | District wide | Reports and Minutes | × | × | × | × | 212,,000.00 | 34,000.00 |  | CA | dep’ts / units |
| 76 |  | Administration | Utilization of MP's Common Fund for Capital development projects | District wide | No. of development projects implemented with MP's common | × | × | × | × | 523,000.00 |  |  | CA | Constituency MP |
| 77 |  | Administration | Procuring of office equipment’s and stationeries | District wide | Equipment’s and stationeries procured | × | × | × | × | 145,500.00 | 30,000.00 |  | CA | DPCU |
| 78 |  | Administration | Training of Staff, hon. Assembly members and Area Council Members (Capacity Building) on local governance protocols | District wide | No. of trainings organized (Reports) |  | × | × | × | 65,500.00 | 10,000.00 |  | CA | DPCU |
| 79 |  | Deepen Decentralization | Organization of town hall meetings, Public sensitization on revenue mobilization and Assembly programs and projects | District wide | No. of town hall/ public meetings organized (Reports and Minutes) |  |  | × | × | 185,000.00 | 35,000.00 |  | CA | DPCU |
| 80 |  | Deepen Decentralization | Renovation and furnishing of Offices and Official Residence | District wide | No. of offices and official residence furnished | × | × | × | × | 1065,000.00 | 20,000.00 |  | CA | Depts./ units |
| 81 |  | Security | Construction of 2No. police post and completion of Anyima police post | Selected communities and Anyima | 3 No. Police post constructed | × | × | × | × | 110,000.00 |  |  | CA | Works Dept |
| 82 |  | Deepen Decentralization | Renovation and furnishing of 3no. Area Council Offices | Amoma/ Pamdu, Apesika and Anyima | 3-No. Area council offices renovated, Reports | × | × | × | × | 470,000.00 |  |  | CA | Works Dept |
| 83 |  | Administration | Complete the renovation of DCE’s bungalow and furnishing | Jema | DCE’s bungalow renovated and furnished | × | × | × | × | 350,000.00 |  |  | CA | Works Dept |
| 84 |  | Finance and Revenue Mobilization | Provide logistics for effective revenue collection and strengthen of revenue taskforce | District wide | Logistics provided for revenue collection | × | × | × | × | 25,000.00 | 9,000.00 |  | CA | Finance dept |
| 85 |  | Finance and Revenue Mobilization | Develop and implement revenue improvement action plan, establish a comprehensive revenue database and update data on all ratable properties in the district | District wide | RIAP developed and implemented | × | × | × | × | 35,000.00 | 12,000.00 |  | CA | Finance dept |
|  |  | Planning, Budgeting and Coordination |  |  |  |  |  |  |  |  |  |  |  |  |
| 86 |  | Planning, Budgeting and Coordination | Complete the preparation of 2026 -2029 DMTDP and SDF | Jema | 2026 -2029 DMTDP and SDF prepared | × |  |  |  | 114,000.00 | 15,000.00 |  | CA | DPCU |
| 87 |  | Planning, Budgeting and Coordination | Provide funds for self-help projects | District wide | Funds provided for self-help project | × | × | × | × | 85,000.00 | 18,000.00 |  | CA | DPCU |
| 88 |  | Planning, Budgeting and Coordination | Review of Annual Action Plan, MTDP and composite budget | District wide | Annual Action Plan, MTDP, and composite budget reviewed, Reports | × | × | × | × | 150,000.00 | 30,000.00 |  | CA | DPCU |
| 89 |  | Planning, Budgeting and Coordination | Preparation of 2027 AAP, Composite budget and procurement plan | District wide | Annual Action Plan, Composite budget and procurement plan prepared | × | × | × | × | 180,000.00 | 30,000.00 |  | CA | DPCU |
| 90 | Management and administration | Planning, Budgeting and Coordination | Monitoring & Evaluation of developmental projects and programs in the District | District wilde | No. of developmental projects and programmes monitored & evaluated, Reports | × | × | × | × | 170,000.00 | 19,000.00 |  | DA | DPCU |
| 91 |  | Administration | Organize 4 DPCU and budget committee meetings | Jema | DPCU and Budget committee’s meetings organized. Reports and Minutes | × | × | × | × | 22,000.00 | 4,000.00 |  | CA | DPCU |
| 92 |  | Administration | Organize 4 Audit committee meetings | Jema | Internal audit committee’s meetings organized. Reports and Minutes | × | × | × | × | 16,000.00 |  |  | CA | Audit Committee |
|  |  |  |  |  |  | Sub-totals |  |  |  | 44,623,357.80 | 1,357,200.00 | 5,891,234.00 |  |  |
|  |  |  |  |  |  | Grand total |  |  |  | 52,321,791.80 |  |  |  |  |